Project Proposal

Restaurant Operations & Ordering Platform

A Full-Stack Agile Project Following the Scrum Framework

Team Members: #1, #2, #3, #4, #5, #6, #7

Internship Program | Duration: 10 Sprints | Weekly Development & Status (WPDS)

1. Executive Summary

This project develops a Restaurant Operations & Ordering Platform — a full-stack web application that manages the complete day-to-day operations of a restaurant, rather than being a simple food-delivery app. It covers customer management, menu management, table management, reservations, order management, kitchen workflow, inventory, staff management, billing, and analytics.

The platform serves multiple stakeholders — Customer, Waiter, Chef, Manager, and Admin — each with a distinct role, interface, and permission set. It models realistic end-to-end workflows such as: Customer orders → Waiter confirms → Kitchen receives → Chef prepares → Waiter serves → Bill generated.

The project is built iteratively and incrementally following the Scrum framework, divided into 10 modules delivered over 10 weekly sprints. Each sprint includes planning, a daily scrum, a sprint review, a retrospective, and weekly project development/status documentation (WPDS). The project is deliberately complex enough to demonstrate Agile principles and practices in a meaningful way.

2. Problem Statement & Objectives

2.1 Problem Statement

Many small and mid-sized restaurants run their operations with disconnected, manual processes: taking orders on paper, relaying them verbally to the kitchen, tracking tables and reservations in notebooks, and closing bills by hand. This leads to slow service, order errors, stock wastage, poor visibility into performance, and no reliable historical data for decision-making.

Existing food-delivery applications focus only on the last-mile delivery experience and do not address the operational backbone of a restaurant — the kitchen, the floor, the staff, the tables, and the inventory that keep the business running.

2.2 Objectives

• Provide a single integrated system for all restaurant operations across five stakeholder roles.

• Digitize the order lifecycle from placement to billing with clear status tracking at every step.

• Enable the kitchen (Chef) to receive and prepare orders through a clear kitchen workflow.

• Give the Manager and Admin real-time visibility through analytics and inventory control.

• Demonstrate Agile/Scrum engineering — iterative delivery, responding to change, and continuous improvement.

3. Why This Is Not a Simple Food-Delivery App

A delivery app is a single-use case: customer orders, a rider delivers. This project addresses the full spectrum of restaurant operations:

| Aspect | Simple Food-Delivery App | This Project (Restaurant Operations) |
| --- | --- | --- |
| Focus | Order + delivery logistics | Complete restaurant operations & workflow |
| Stakeholders | Customer, Rider, Admin | Customer, Waiter, Chef, Manager, Admin |
| Scope | Cart, checkout, tracking | Tables, reservations, kitchen, billing, inventory, analytics |
| Workflows | Order → deliver | Order → confirm → prepare → serve → bill → analyze |
| Complexity | Low | High, multi-module, multi-role with RBAC |

This complexity is intentional: it gives the team enough material to demonstrate every Agile/Scrum practice over 10 weekly increments.

4. Stakeholders

The platform serves five distinct stakeholder roles. Each role has its own interface and permissions, enforced through role-based access control (RBAC).

| Role | Responsibility | Key Modules | Permission Level |
| --- | --- | --- | --- |
| Customer | Browses menu, places orders, tracks status, reviews | Menu, Order, Analytics (view own) | Lowest (self-service) |
| Waiter | Confirms orders, manages tables, serves, closes bills | Order, Table, Billing | Floor-level |
| Chef | Receives orders, prepares dishes, marks ready | Kitchen Workflow, Menu | Kitchen-level |
| Manager | Oversees operations, inventory, reservations, staff, analytics | All operational modules | High (management) |
| Admin | System administration, users, RBAC, config | All modules + User/RBAC | Superuser |

4.1 Team Roles & Responsibilities (Members #1–#7)

| Member | Primary Role | Module Lead | Scrum Responsibility |
| --- | --- | --- | --- |
| #1 | Product Owner | Order Management + Billing | Backlog prioritization, stakeholder contact, WPDS lead |
| #2 | Scrum Master | Kitchen Workflow | Facilitate daily scrum, remove impediments, retrospectives |
| #3 | Developer | Menu Management + Inventory | Coding, testing, integration |
| #4 | Developer | Customer Management + Reservations | Coding, testing, integration |
| #5 | Developer | Table Management + Staff Management | Coding, testing, integration |
| #6 | UI/UX + Developer | Storefront (Customer) UI | Frontend, design tokens, accessibility |
| #7 | QA / DevOps | Analytics + Infrastructure | Testing, CI/CD, deployment, data seeding |

5. The 10 Modules

Each module is an independently deliverable increment. Every module is decomposed into user stories with acceptance criteria, estimated with story points during sprint planning, and released at the end of its sprint.

Module 1: Customer Management

Register/manage dine-in and online customers with profile data, order history, preferences (allergies, dietary needs), and loyalty metrics.

Key Features / User Stories

• Register & edit customer profile

• Search/filter customer ledger

• View per-customer order history & totals

• Store dietary/allergy preferences

Stakeholders

Customer, Waiter, Manager, Admin

Reuse from existing codebase: High

Module 2: Menu Management

Define and maintain the restaurant menu: items, categories, prices, descriptions, dietary tags, allergens, modifiers/add-ons, and availability.

Key Features / User Stories

• Add/edit/remove menu items

• Organize items by category

• Support modifiers (size, extras)

• Tag dietary/allergen info

• Control item availability / out-of-stock

Stakeholders

Customer, Waiter, Chef, Manager, Admin

Reuse from existing codebase: Medium

Module 3: Table Management

Manage restaurant tables (number, capacity, zone) with a floor-plan status board: free, occupied, reserved.

Key Features / User Stories

• Add/edit tables & floor zones

• View floor plan with live status

• Assign table to an order

• Mark table occupied/free

Stakeholders

Waiter, Manager, Admin

Reuse from existing codebase: Low (new)

Module 4: Reservations

Allow customers to book tables by date, time-slot, and party size, with statuses requested/confirmed/no-show/cancelled.

Key Features / User Stories

• Book a reservation (date, time, party size)

• Manage reservation status

• Assign tables to reservations

• Handle no-shows & cancellations

Stakeholders

Customer, Waiter, Manager, Admin

Reuse from existing codebase: Low (new)

Module 5: Order Management

Manage the full order lifecycle: place, confirm, prepare, ready, serve, and close, with line items and status tracking.

Key Features / User Stories

• Place an order (dine-in/online)

• Waiter confirms order

• Track order status

• Support item-level status

• Attach order to a table

Stakeholders

Customer, Waiter, Chef, Manager, Admin

Reuse from existing codebase: High

Module 6: Kitchen Workflow

Kitchen Display System (KDS) where chefs see incoming orders, prepare items, and mark them ready/served.

Key Features / User Stories

• Receive orders in the kitchen queue

• Mark item as in-preparation

• Mark items ready

• Notify waiter when ready

• Prioritize/time orders

Stakeholders

Chef, Waiter, Manager, Admin

Reuse from existing codebase: Medium

Module 7: Inventory

Track stock of menu ingredients, auto-deduct when dishes are sold, alert on low stock, and place supplier orders.

Key Features / User Stories

• Manage ingredient stock (CRUD)

• Map dishes to ingredients (BOM)

• Auto-deduct stock per dish sold

• Low-stock alerts

• Supplier reorder form

Stakeholders

Manager, Admin

Reuse from existing codebase: High

Module 8: Staff Management

Manage staff (waiters, chefs, managers): onboarding, approval, suspension, shift scheduling, and performance.

Key Features / User Stories

• Onboard/approve staff

• Assign roles & permissions

• Set shift schedules

• Suspend/remove staff

• Track staff performance

Stakeholders

Manager, Admin

Reuse from existing codebase: Medium-High

Module 9: Billing

Generate itemized bills with tax, service charge, and tip; support split bills, payment settlement, and receipts.

Key Features / User Stories

• Auto-generate itemized bill from order

• Apply tax, service charge, tip

• Support split bill

• Mark payment paid/unpaid

• Issue receipt / refund

Stakeholders

Waiter, Manager, Admin

Reuse from existing codebase: Medium

Module 10: Analytics

Dashboard with KPIs and charts: revenue, orders, top dishes, table utilization, peak hours, margins, staff performance.

Key Features / User Stories

• Revenue & order trends (day/week/month)

• Top-selling dishes

• Table turnover & utilization

• Peak-hours analysis

• Inventory health

• Reservation no-show rate

Stakeholders

Manager, Admin

Reuse from existing codebase: High

6. End-to-End Operation Workflow

The platform connects every role into a single, trackable workflow:

1. Customer places an order (dine-in at a table or online).

2. Waiter confirms the order and attaches it to a table.

3. Kitchen (Chef) receives the order on the Kitchen Display System.

4. Chef prepares the dishes and marks them ready.

5. Waiter serves the dishes and marks them served.

6. A bill is auto-generated; the customer settles it (optionally split).

7. Completed orders update inventory and feed the analytics dashboard.

7. Technology Stack

The application is built on a proven full-stack foundation (reused from an existing e-commerce skeleton), enabling the team to focus effort on restaurant-specific functionality.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) + React 18 + TypeScript | Server-rendered UI for all roles |
| Styling | Tailwind CSS 3 (custom design tokens) | Responsive, consistent UI |
| State | React Context + Redux | Auth, role, cart/order state |
| Backend | Express 4 | REST APIs for all modules |
| Database | Firebase / Cloud Firestore | Persistent storage, real-time sync |
| Auth & RBAC | Firebase Auth + role-based permissions | Secure multi-role access |
| Charts | Chart.js (react-chartjs-2) | Analytics visualizations |
| Forms | Formik + Yup | Validation |
| Deployment | Docker + Vercel / local | Development & production |

8. Agile Approach: Scrum Framework

The project follows the Scrum framework, with all roles represented on the team. Each weekly sprint demonstrates the core Scrum practices.

| Scrum Practice | How We Demonstrate It |
| --- | --- |
| Product Backlog | Prioritized list of all 10 modules as user stories with acceptance criteria |
| Sprint Backlog | The subset of stories committed for the current weekly sprint |
| User Stories & Acceptance Criteria | Every module decomposed into stories with testable acceptance criteria |
| Prioritization | Backlog ordered by business value and dependency |
| Sprint Planning | Team plans the upcoming sprint, estimates story points |
| Daily Scrum | Short daily stand-up (≈15 min) — what I did, what's next, blockers |
| Sprint Review | Weekly demo of the completed increment to stakeholders |
| Sprint Retrospective | Weekly review of what went well / what to improve |
| Backlog Refinement | Stories clarified, re-estimated, and re-prioritized each week |
| Definition of Done | Explicit checklist every story/module must meet |
| Story Points / Estimation | Relative sizing of user stories using Fibonacci-like points |
| Responding to Change | New stakeholder feedback reshapes backlog and next sprints |
| Incremental & Iterative Development | One working module delivered every sprint |
| Continuous Improvement | Retrospective actions applied to subsequent sprints |

9. Sprint Plan (10 Modules / 10 Sprints)

One module is developed each week. Each sprint ends with a review meeting and WPDS documentation. The order is chosen to deliver the core order workflow early, then operational support modules.

| Sprint | Module | Focus / Goal | Key Roles |
| --- | --- | --- | --- |
| 1 | Customer Management + Core Setup | Auth/RBAC bootstrap, register & manage customers | All |
| 2 | Menu Management | Backend-driven menu with categories & modifiers | All |
| 3 | Order Management | Customer places order; waiter confirms | Customer, Waiter |
| 4 | Kitchen Workflow | Kitchen receives & prepares; mark ready/served | Chef, Waiter |
| 5 | Billing | Itemized bill, tax/service/tip, payment | Waiter, Manager |
| 6 | Table Management | Floor plan & table/order status | Waiter, Manager |
| 7 | Reservations | Bookings, time-slots, no-show handling | Customer, Manager |
| 8 | Inventory | Ingredients/BOM, auto-deduct, reorder | Manager |
| 9 | Staff Management | Waiter/Chef onboarding, shifts, permissions | Manager, Admin |
| 10 | Analytics + Retrospective | Restaurant KPIs, charts, final review | Manager, Admin |

10. Deliverables & Evaluation Alignment

The project is evaluated primarily on how well the team demonstrates Agile principles and practices. Deliverables include:

• A working, incrementally developed Restaurant Operations & Ordering Platform.

• Product Backlog, Sprint Backlogs, user stories, and acceptance criteria.

• Weekly WPDS (Weekly Project Development/Status) documentation.

• Evidence of Daily Scrums, Sprint Reviews, and Retrospectives.

• Demonstration of responding to changing stakeholder requirements.

• Burndown/velocity tracking and Definition of Done compliance.

10.1 Timeline

| Milestone | Time | Deliverable |
| --- | --- | --- |
| Sprints 1–9 | Weeks 1–9 | One module per sprint with review + WPDS |
| Sprint 10 | Week 10 | Analytics, integration, final demo |
| Final Submission | Week 10 | Full platform + all WPDS + backlogs |

Appendix: Overview of the Scrum Roles on the Team

#1 is the Product Owner, #2 is the Scrum Master, and all members are Developers within a cross-functional Scrum Team. One Product Backlog item per sprint is completed and demonstrated at the Sprint Review, aligning with the weekly WPDS cycle.

This proposal document is accompanied by the WPDS template (EARTH_WPDS), which is completed each week to record sprint progress, reviews, and retrospectives.