Restaurant Operations & Ordering Platform

Scrum Ceremony Templates

Reusable, fill-in-each-week templates for all five Scrum ceremonies

Facilitated by Scrum Master: Member #2

Completed weekly, referenced by the WPDS document

# How These Templates Are Used

Each ceremony below has a fixed template the team fills in every week of the 10-sprint schedule. Copy the relevant section into that week's working notes (or straight into the WPDS document) before the ceremony, and complete it during/immediately after the meeting. This creates a consistent, comparable record across all 10 sprints — the evidence trail the project is evaluated on.

# 1. Sprint Planning Template

Purpose: the team selects and commits to the stories it will deliver in the coming sprint, and breaks them into tasks.

### Header

Sprint #: __________________________________________________

Date: __________________________________________________

Attendees (expect all 7): __________________________________________________

Facilitator (#2): __________________________________________________

### Agenda

- Review Sprint Goal candidate (from Product Backlog top items) — Product Owner (#1) presents.

- Team discusses capacity for the week (availability, carry-over from last sprint, holidays/exams).

- Team selects stories to commit to; re-confirms or re-estimates story points via planning poker.

- Break each committed story into tasks; assign an owner (#1–#7) to each task.

- Confirm the sprint's Definition of Done and any sprint-specific acceptance nuances.

- Record the agreed Sprint Goal in one sentence.

### Outputs to Record

| Field | Notes |
| --- | --- |
| Sprint Goal |  |
| Committed Stories (IDs) |  |
| Total Committed Points |  |
| Risks / Dependencies flagged |  |

# 2. Daily Scrum Template

Purpose: a short (≈15 min), daily sync so blockers surface fast. Held on days the team meets during the sprint week.

### Header

Sprint #: __________________________________________________

Date: __________________________________________________

Facilitator (#2): __________________________________________________

| Member | Done since last standup | Planning next | Blockers |
| --- | --- | --- | --- |
| #1 |  |  |  |
| #2 |  |  |  |
| #3 |  |  |  |
| #4 |  |  |  |
| #5 |  |  |  |
| #6 |  |  |  |
| #7 |  |  |  |

Scrum Master (#2) logs any blocker raised here and follows up outside the meeting; blockers are not solved live in the standup.

# 3. Sprint Review Template

Purpose: demo the working increment to stakeholders and gather feedback that may reshape the backlog.

### Header

Sprint #: __________________________________________________

Date: __________________________________________________

Attendees / Stakeholders present: __________________________________________________

Presenter(s): __________________________________________________

### Agenda

- Restate the Sprint Goal and whether it was met.

- Demo the completed module/stories against their acceptance criteria (module lead presents).

- Walk through Definition of Done checklist — confirm each item is satisfied.

- Collect stakeholder feedback / change requests.

- Product Owner (#1) notes any backlog re-prioritization resulting from feedback.

| Field | Notes |
| --- | --- |
| Stories demoed / accepted |  |
| Stories not completed (and why) |  |
| Stakeholder feedback |  |
| Backlog changes resulting |  |

# 4. Sprint Retrospective Template

Purpose: the team reflects on how it worked (not what it built) and commits to concrete improvements.

### Header

Sprint #: __________________________________________________

Date: __________________________________________________

Facilitator (#2): __________________________________________________

### Format: Start / Stop / Continue

| Start doing | Stop doing | Continue doing |
| --- | --- | --- |

### Action Items (carried into next Sprint Planning)

| Action | Owner | Target Sprint |
| --- | --- | --- |

# 5. Backlog Refinement Template

Purpose: keep the upcoming 1–2 sprints' backlog items clear, estimated, and correctly ordered so Sprint Planning is fast and low-risk.

### Header

Sprint # (refining for Sprint N+1): __________________________________________________

Date: __________________________________________________

Facilitator (#1, with #2 supporting): __________________________________________________

### Agenda

- Review upcoming module's user stories; clarify wording and acceptance criteria.

- Re-estimate story points if new information changes complexity.

- Split any story that is too large for one sprint.

- Confirm/adjust backlog order based on dependencies and any Sprint Review feedback.

- Confirm the next 1–2 sprints' stories meet the Definition of Ready.

| Story ID | Change Made | New Estimate (if changed) |
| --- | --- | --- |