Restaurant Operations & Ordering Platform

Work Breakdown Structure (WBS)

Full project decomposition into phases, deliverables, and tasks for a 7-person team

10 Sprints · 5 Phases · 10 Modules

# 1. WBS Structure & Approach

The project (Level 0: Restaurant Operations & Ordering Platform) is decomposed into 5 phases (Level 1), each phase into its constituent sprint deliverables (Level 2), and each deliverable into concrete tasks with a named owner (Level 3). This mirrors the Scrum cadence: each Level-2 deliverable corresponds to exactly one weekly sprint and one Product Backlog module, so the WBS and the Sprint Backlogs stay in lockstep.

## 1.1 Phase Overview

| Phase | Sprints | Deliverable |
| --- | --- | --- |
| 1.0 Project Initiation & Foundation | Sprint 1 | Auth/RBAC platform + Customer Management module |
| 2.0 Core Order-to-Cash Workflow | Sprints 2–5 | Menu, Order Management, Kitchen Workflow, Billing — the primary customer journey |
| 3.0 Floor & Booking Operations | Sprints 6–7 | Table Management + Reservations |
| 4.0 Back-of-House & Administration | Sprints 8–9 | Inventory + Staff Management |
| 5.0 Analytics, Final Integration & Closeout | Sprint 10 | Analytics dashboard, full-system integration, final demo & documentation |

# 2. Phase-by-Phase Breakdown

## 1.0 Phase 1 — Project Initiation & Foundation (Sprint 1)

Deliverable: Auth/RBAC platform + Customer Management module

| WBS # | Task | Owner(s) |
| --- | --- | --- |
| 1.1 | Confirm project scope, roles, and Definition of Done with stakeholders | #1, #2 |
| 1.2 | Set up repo, environments, CI/CD pipeline, and coding standards | #7 |
| 1.3 | Design and implement Firebase Auth + RBAC for 5 roles | #4, #3 |
| 1.4 | Build Customer Management backend (profile, ledger, history, preferences) | #4 |
| 1.5 | Build Customer Management & auth UI (login, register, profile) | #6 |
| 1.6 | QA pass, seed test data, Sprint 1 Review & Retrospective | #7, #2 |

## 2.0 Phase 2 — Core Order-to-Cash Workflow (Sprints 2–5)

Deliverable: Menu, Order Management, Kitchen Workflow, Billing — the primary customer journey

| WBS # | Task | Owner(s) |
| --- | --- | --- |
| 2.1 | Menu Management: items, categories, modifiers, availability (Sprint 2) | #3, #6, #7 |
| 2.2 | Order Management: place, confirm, status tracking, table attach (Sprint 3) | #1, #6, #7 |
| 2.3 | Kitchen Workflow / KDS: queue, prep states, notifications, prioritization (Sprint 4) | #2, #6, #7 |
| 2.4 | Billing: itemized bill, tax/service/tip, split bill, payment, receipts (Sprint 5) | #1, #6, #7 |
| 2.5 | Cross-module integration testing of the full order lifecycle | #7, module leads |
| 2.6 | Weekly Sprint Review, Retrospective & WPDS for Sprints 2–5 | #1, #2, all |

## 3.0 Phase 3 — Floor & Booking Operations (Sprints 6–7)

Deliverable: Table Management + Reservations

| WBS # | Task | Owner(s) |
| --- | --- | --- |
| 3.1 | Table Management: floor plan, zones, live status, table–order linkage (Sprint 6) | #5, #6, #7 |
| 3.2 | Reservations: booking, status lifecycle, table assignment, no-shows (Sprint 7) | #4, #6, #7 |
| 3.3 | Integrate floor plan with active orders and reservation holds | #5, #4 |
| 3.4 | Sprint Review, Retrospective & WPDS for Sprints 6–7 | #1, #2, all |

## 4.0 Phase 4 — Back-of-House & Administration (Sprints 8–9)

Deliverable: Inventory + Staff Management

| WBS # | Task | Owner(s) |
| --- | --- | --- |
| 4.1 | Inventory: ingredient CRUD, BOM mapping, auto-deduction, low-stock alerts, reorder form (Sprint 8) | #3, #6, #7 |
| 4.2 | Staff Management: onboarding, roles/permissions, shift scheduling, performance (Sprint 9) | #5, #6, #7 |
| 4.3 | Verify inventory auto-deduction against live order/billing data | #3, #7 |
| 4.4 | Sprint Review, Retrospective & WPDS for Sprints 8–9 | #1, #2, all |

## 5.0 Phase 5 — Analytics, Final Integration & Closeout (Sprint 10)

Deliverable: Analytics dashboard, full-system integration, final demo & documentation

| WBS # | Task | Owner(s) |
| --- | --- | --- |
| 5.1 | Analytics dashboard: revenue/order trends, top dishes, table utilization, peak hours, inventory health, no-show rate | #7 |
| 5.2 | Full end-to-end regression test across all 10 modules and 5 roles | #7, all |
| 5.3 | Finalize all Agile documentation set (backlog, sprint backlogs, WPDS archive, velocity report) | #1 |
| 5.4 | Prepare and deliver final project demo to stakeholders | all |
| 5.5 | Final Sprint Review, project-level Retrospective, and lessons-learned writeup | #2 |

# 3. Cross-Cutting Workstreams (run throughout all phases)

- Scrum ceremonies (Daily Scrum, Sprint Planning, Review, Retrospective, Backlog Refinement) — all members, facilitated by #2.

- Weekly WPDS documentation — owned by #1, input from all members.

- Backlog ownership & stakeholder liaison — #1.

- UI/UX consistency across all modules — #6.

- QA, CI/CD, and environment management — #7.

- Story-point estimation and velocity tracking — whole team, logged by #1/#2.