Restaurant Operations & Ordering Platform

Sprint Backlogs — All 14 Sprints

Per-sprint committed stories, tasks, ownership, and Definition of Done

Product Owner: Member #1

Scrum Master: Member #2

One module delivered per weekly sprint

# How to Use This Document

Each Sprint Backlog below is the team's actual weekly commitment: the subset of Product Backlog stories selected in that week's Sprint Planning, broken into tasks with named owners (Member #1–#7), plus the Definition of Done the increment must satisfy before Sprint Review. Fill in actual dates and any deviations in that week's WPDS entry; this document defines the plan, WPDS records the actual outcome.

Team roster for reference:

| Member | Primary Role | Module Lead(s) | Scrum Responsibility |
| --- | --- | --- | --- |
| #1 | Product Owner | Order Management + Billing | Backlog prioritization, stakeholder contact, WPDS lead |
| #2 | Scrum Master | Kitchen Workflow | Facilitates Daily Scrum, removes impediments, runs Retrospectives |
| #3 | Developer | Menu Management + Inventory | Coding, testing, integration |
| #4 | Developer | Customer Management + Reservations | Coding, testing, integration |
| #5 | Developer | Table Management + Staff Management | Coding, testing, integration |
| #6 | UI/UX + Developer | Storefront (Customer) UI — all sprints | Frontend, design tokens, accessibility |
| #7 | QA / DevOps | Analytics + Infrastructure | Testing, CI/CD, deployment, data seeding |

# Sprint 1 Backlog — Customer Management + Core Setup

Sprint Goal: Stand up auth/RBAC for all five roles and deliver customer registration & profile management.

Sprint Duration: 1 week (Week 1)  |  Module Lead: #4  |  Priority: Must  |  Committed Points: 24

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US1.1 | As a Admin, I want authentication and role-based access control (RBAC) set up for all five stakeholder roles, so that each role only sees the features and data it is permitted to access. | 8 |
| US1.2 | As a Customer, I want to register and edit my profile, so that my details are saved for future visits and orders. | 5 |
| US1.3 | As a Waiter or Manager, I want to search and filter the customer ledger, so that I can quickly find a customer during service. | 3 |
| US1.4 | As a Waiter, Manager, or Customer, I want to view a customer's order history and totals, so that we can reference past orders and spend. | 5 |
| US1.5 | As a Customer, I want to store my dietary and allergy preferences, so that the kitchen and waiter are aware of restrictions when I order. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Customer Management | #4 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #4 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #4 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (24) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 2 Backlog — Menu Management

Sprint Goal: Deliver a backend-driven menu with categories, modifiers, and availability control.

Sprint Duration: 1 week (Week 2)  |  Module Lead: #3  |  Priority: Must  |  Committed Points: 19

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US2.1 | As a Manager or Admin, I want to add, edit, and remove menu items, so that the menu always reflects what the kitchen can currently serve. | 5 |
| US2.2 | As a Manager, I want to organize items by category, so that customers and waiters can browse the menu logically. | 3 |
| US2.3 | As a Manager, I want to support modifiers such as size and extras, so that customers can customize dishes at the point of order. | 5 |
| US2.4 | As a Customer, I want to see dietary and allergen tags on menu items, so that I can make safe and informed choices. | 3 |
| US2.5 | As a Manager or Chef, I want to control item availability / mark items out-of-stock, so that customers cannot order dishes the kitchen cannot currently prepare. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Menu Management | #3 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #3 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #3 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (19) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 3 Backlog — Order Management

Sprint Goal: Enable customers to place orders and waiters to confirm and track them end to end.

Sprint Duration: 1 week (Week 3)  |  Module Lead: #1  |  Priority: Must  |  Committed Points: 24

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US3.1 | As a Customer, I want to place an order (dine-in or online), so that I can order food without waiting for staff availability. | 8 |
| US3.2 | As a Waiter, I want to confirm a placed order, so that it is officially accepted and routed to the kitchen. | 5 |
| US3.3 | As a Waiter, Chef, or Manager, I want to track order status through its lifecycle, so that everyone knows where each order stands. | 5 |
| US3.4 | As a Chef or Waiter, I want item-level status within an order, so that partially-ready orders can still be tracked accurately. | 3 |
| US3.5 | As a Waiter, I want to attach an order to a specific table, so that service staff know where to deliver food. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Order Management | #1 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #1 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #1 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (24) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 4 Backlog — Kitchen Workflow

Sprint Goal: Deliver a Kitchen Display System (KDS) so chefs can receive, prepare, and mark orders ready.

Sprint Duration: 1 week (Week 4)  |  Module Lead: #2  |  Priority: Must  |  Committed Points: 24

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US4.1 | As a Chef, I want to see incoming confirmed orders in a kitchen queue, so that I know what to prepare next. | 8 |
| US4.2 | As a Chef, I want to mark an item as in-preparation, so that the team knows which dishes are actively being cooked. | 3 |
| US4.3 | As a Chef, I want to mark items as ready, so that waiters know when to collect and serve them. | 3 |
| US4.4 | As a Waiter, I want to be notified when items are ready, so that food is served promptly and doesn't sit under the lamp. | 5 |
| US4.5 | As a Chef or Manager, I want to prioritize and time orders in the kitchen queue, so that older or rush orders are handled first and delays are visible. | 5 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Kitchen Workflow | #2 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #2 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #2 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (24) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 5 Backlog — Billing

Sprint Goal: Generate itemized bills from orders, support split bills, and settle payments.

Sprint Duration: 1 week (Week 5)  |  Module Lead: #1  |  Priority: Must  |  Committed Points: 24

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US5.1 | As a Waiter or Customer, I want an itemized bill auto-generated from a served order, so that the customer can review and settle it accurately. | 8 |
| US5.2 | As a Manager, I want tax, service charge, and tip applied to bills, so that totals comply with restaurant policy. | 5 |
| US5.3 | As a Waiter, I want to split a bill across multiple payers, so that groups can each pay their own share. | 5 |
| US5.4 | As a Waiter or Manager, I want to mark a bill as paid or unpaid, so that the restaurant has an accurate settlement record. | 3 |
| US5.5 | As a Waiter or Customer, I want to issue a receipt or process a refund, so that customers have proof of payment and errors can be corrected. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Billing | #1 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #1 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #1 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (24) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 6 Backlog — Table Management

Sprint Goal: Provide a floor-plan status board so staff can see and manage table state at a glance.

Sprint Duration: 1 week (Week 6)  |  Module Lead: #5  |  Priority: Should  |  Committed Points: 16

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US6.1 | As a Manager or Admin, I want to add and edit tables and floor zones, so that the floor plan matches the physical restaurant layout. | 5 |
| US6.2 | As a Waiter or Manager, I want to view the floor plan with live table status, so that I can seat guests and manage the floor efficiently. | 5 |
| US6.3 | As a Waiter, I want to assign a table to an order, so that the order and the physical table stay linked. | 3 |
| US6.4 | As a Waiter, I want to mark a table occupied or free, so that the floor status stays accurate as guests arrive and leave. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Table Management | #5 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #5 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #5 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (16) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 7 Backlog — Reservations

Sprint Goal: Let customers book tables by date/time/party size and let staff manage reservation lifecycle.

Sprint Duration: 1 week (Week 7)  |  Module Lead: #4  |  Priority: Should  |  Committed Points: 16

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US7.1 | As a Customer, I want to book a reservation by date, time-slot, and party size, so that I can guarantee a table before arriving. | 5 |
| US7.2 | As a Manager or Waiter, I want to manage reservation status, so that the reservation book stays accurate. | 3 |
| US7.3 | As a Waiter or Manager, I want to assign a table to a reservation, so that the right table is held for the right party size. | 5 |
| US7.4 | As a Manager, I want to handle no-shows and cancellations, so that tables are freed up for other guests. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Reservations | #4 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #4 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #4 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (16) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 8 Backlog — Inventory

Sprint Goal: Track ingredient stock, auto-deduct on sales, and alert on low stock.

Sprint Duration: 1 week (Week 8)  |  Module Lead: #3  |  Priority: Should  |  Committed Points: 27

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US8.1 | As a Manager, I want to manage ingredient stock records (CRUD), so that the system has an accurate baseline of what's on hand. | 5 |
| US8.2 | As a Manager, I want to map dishes to ingredients (a bill of materials), so that selling a dish can be translated into stock consumption. | 8 |
| US8.3 | As a System (Manager-facing), I want stock to auto-deduct per dish sold, so that inventory stays in sync with actual usage without manual entry. | 8 |
| US8.4 | As a Manager, I want low-stock alerts, so that I can reorder before running out mid-service. | 3 |
| US8.5 | As a Manager, I want a supplier reorder form, so that restocking is fast and consistent. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Inventory | #3 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #3 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #3 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (27) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 9 Backlog — Staff Management

Sprint Goal: Manage staff onboarding, roles/permissions, shift scheduling, and performance tracking.

Sprint Duration: 1 week (Week 9)  |  Module Lead: #5  |  Priority: Could  |  Committed Points: 21

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US9.1 | As a Admin or Manager, I want to onboard and approve new staff, so that only vetted staff can access operational systems. | 5 |
| US9.2 | As a Admin, I want to assign roles and permissions to staff, so that access matches each person's job function. | 5 |
| US9.3 | As a Manager, I want to set shift schedules, so that staffing matches expected demand. | 5 |
| US9.4 | As a Admin, I want to suspend or remove staff, so that access is revoked promptly when needed. | 3 |
| US9.5 | As a Manager, I want to track staff performance, so that I can recognize strong performers and address gaps. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Staff Management | #5 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #5 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #5 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (21) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 10 Backlog — Analytics + Project Retrospective

Sprint Goal: Deliver the KPI dashboard, complete final integration, and close the project with a final review/retrospective.

Sprint Duration: 1 week (Week 10)  |  Module Lead: #7  |  Priority: Could  |  Committed Points: 22

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US10.1 | As a Manager, I want revenue and order trend charts (day/week/month), so that I can track business performance over time. | 5 |
| US10.2 | As a Manager, I want a top-selling-dishes report, so that I know what to promote or restock. | 3 |
| US10.3 | As a Manager, I want table turnover and utilization metrics, so that I can optimize floor usage. | 5 |
| US10.4 | As a Manager, I want peak-hours analysis, so that I can plan staffing around demand. | 3 |
| US10.5 | As a Manager, I want an inventory health summary, so that I can see stock risk at a glance. | 3 |
| US10.6 | As a Manager, I want a reservation no-show rate metric, so that I can assess reservation policy effectiveness. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Analytics | #7 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #7 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #7 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (22) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 11 Backlog — Quality, Security & Operations

Sprint Goal: Close the test gaps module by module, lock every role to the access it needs, and give the team a live API status page.

Status: Delivered

Sprint Duration: 1 week (Week 11)  |  Module Lead: #7  |  Priority: Must  |  Committed Points: 30

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US11.1 | As an Admin, I want every API endpoint to enforce a written role policy, so that no role can reach features outside its job. | 8 |
| US11.2 | As a Manager, I want refunds, payment reversals and cancelling paid orders limited to management, so that floor staff cannot move money back out. | 5 |
| US11.3 | As a Manager, I want customer records with order history protected from deletion, so that past orders always point at a real customer. | 3 |
| US11.4 | As a Manager, I want recipes visible only to the kitchen and management, so that recipe and costing information stays internal. | 3 |
| US11.5 | As a Manager, I want the public booking and job-application forms rate limited, so that they cannot be used to flood staff with notifications. | 3 |
| US11.6 | As a QA/DevOps engineer, I want a live API status page, so that I can see every endpoint, what it expects and whether it is up. | 5 |
| US11.7 | As a Manager, I want settings and menu edits to reject invalid values, so that a typo cannot silently zero the tax rate. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Quality, Security & Operations | #7 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #7 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #7 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (30) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 12 Backlog — Staff Accounts & Hierarchy

Sprint Goal: Give every staff member an account page, and let seniors manage the accounts below them, never above.

Status: Delivered

Sprint Duration: 1 week (Week 12)  |  Module Lead: #5  |  Priority: Must  |  Committed Points: 23

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US12.1 | As a staff member, I want a My account page showing my role and what it lets me do, so that I know my permissions. | 3 |
| US12.2 | As a staff member, I want to edit my own name, email and phone, so that my details stay current. | 3 |
| US12.3 | As a staff member, I want to change my password, so that only I can use my account. | 5 |
| US12.4 | As a Manager or Admin, I want to edit details and reset passwords for staff below my rank, so that I can help my team without seeing their passwords. | 5 |
| US12.5 | As an Admin, I want nobody to manage an account at or above their own rank, so that seniors cannot be locked out by juniors or peers. | 5 |
| US12.6 | As an Admin, I want new hires and reset accounts flagged until they set their own password, so that temporary passwords do not linger. | 2 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Staff Accounts & Hierarchy | #5 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #5 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #5 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (23) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 13 Backlog — Attendance & My Work

Sprint Goal: Let staff check in and out every day, record unpaid breaks, see their own hours, lateness and estimated pay, and see where colleagues at their level are right now.

Status: Delivered

Sprint Duration: 1 week (Week 13)  |  Module Lead: #5  |  Priority: Should  |  Committed Points: 22

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US13.1 | As a staff member, I want to check in, take a break and check out each day, so that my working time is recorded. | 5 |
| US13.2 | As a Manager, I want breaks to be unpaid and a standard 1-hour break applied when none is recorded on a long day, so that paid time is fair and consistent. | 3 |
| US13.3 | As a Manager, I want late arrivals flagged automatically, so that punctuality is measured the same way for everyone. | 3 |
| US13.4 | As a staff member, I want a My work page with my hours, punctuality and attendance as charts and progress rings, broken down by day, week, month and hour of day, so that I can see how I am doing. | 8 |
| US13.5 | As a staff member, I want to see which colleagues at my level are working, on break or off right now, so that I know who is around. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Attendance & My Work | #5 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #5 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #5 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (22) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.

# Sprint 14 Backlog — Payroll & Workforce Hub

Sprint Goal: Turn paid hours, tips and bonuses into an estimated monthly pay for each person, and give the admin one hub that shows everything about everyone.

Status: Delivered

Sprint Duration: 1 week (Week 14)  |  Module Lead: #1  |  Priority: Should  |  Committed Points: 22

### Committed User Stories (pulled from Product Backlog)

| ID | Story | Pts |
| --- | --- | --- |
| US14.1 | As a staff member, I want my estimated pay for the month, so that I know what I will earn. | 5 |
| US14.2 | As an Admin, I want a deduction for each late arrival, so that the late policy is applied consistently. | 3 |
| US14.3 | As an Admin, I want to set each staff member's hourly wage and give bonuses (for example for Eid or a birthday), so that pay reflects my decisions. | 3 |
| US14.4 | As an Admin, I want a Workforce hub with live presence, team charts, progress rings and a staff table with pay, so that I can see everything about everyone in one place. | 8 |
| US14.5 | As a Manager, I want the Workforce hub for waiters and chefs without any pay figures, so that I can run the rota while pay stays private. | 3 |

### Sprint Tasks & Ownership

| Task | Owner(s) |
| --- | --- |
| Sprint Planning: break committed stories into tasks, confirm estimates | #1 (PO) & #2 (SM) |
| Backend / API implementation for Payroll & Workforce Hub | #1 (Module Lead) |
| Frontend / UI implementation and styling | #6 |
| Integration with previously completed modules | #1 & #6 |
| Unit tests, QA pass, and bug fixes | #7 |
| CI/CD build & deploy to staging | #7 |
| Prepare and rehearse Sprint Review demo | #1 |
| Write weekly WPDS entry (progress, blockers, decisions) | #1 |
| Facilitate Daily Scrums across the week | #2 |
| Run Sprint Retrospective and log action items | #2 (facilitates), all attend |

### Sprint-Specific Definition of Done

- Code merged to main branch and passes CI (build + lint + tests).

- All acceptance criteria for every committed story verified manually or via automated test.

- UI reviewed for the relevant stakeholder role(s) and is responsive/usable.

- No known critical or blocking defects remain open.

- Feature deployed to the staging environment and demoed at Sprint Review.

- WPDS entry for the week completed and story statuses updated on the board.

### Capacity Note

Team capacity: 7 members. Committed points (22) reflect one module's stories, sized against the team's demonstrated velocity from prior sprints (see Velocity & Burndown Framework). If the Daily Scrum surfaces a blocker that puts the sprint goal at risk, the Scrum Master (#2) raises it immediately and, if needed, the Product Owner (#1) re-scopes lower-priority stories out of the sprint rather than compromising the Definition of Done.